📘 Agile Project Document

Project Title: Banking Application

1️⃣ Project Overview (Vision Document)

Project Name: Banking Application
Development Model: Agile (Scrum-based)
Project Duration: 6 January 2026 – 13 January 2026
Backend Technology: Java
Database: MySQL

🎯 Project Objective

The objective of this project is to develop a secure and reliable banking backend system that allows users and administrators to perform core banking operations such as authentication, balance management, fund transfer, and account monitoring using Java and MySQL.

2️⃣ Agile Methodology Used

This project follows Agile methodology with:

- Short development cycles (sprints)

- Continuous testing

- Incremental feature delivery

- Regular review and improvement

Agile Roles:

- Product Owner: Project Guide / Stakeholder

- Scrum Master: Developer (Self)

- Development Team: Java Backend Developer (Self)

3️⃣ Functional Requirements

User Features:

- Register user

- Login user

- Check balance

- Get account balance

- Add money

- Transfer money

Admin Features:

- Register admin

- Login admin

- View user details

- Monitor transactions

4️⃣ Product Backlog

| ID | User Story | Priority |
| --- | --- | --- |
| US01 | As a user, I want to register securely | High |
| US02 | As a user, I want to login securely | High |
| US03 | As a user, I want to check my balance | High |
| US04 | As a user, I want to add money | Medium |
| US05 | As a user, I want to transfer money | High |
| US06 | As an admin, I want to manage users | Medium |

5️⃣ Sprint Planning

Sprint Details:

- Sprint Duration: 8 Days

- Sprint Goal: Build a functional banking backend with core transactions

6️⃣ Detailed Timeline of Work Done (Day-wise)

📅 Day 1 – 6 January 2026

Activities:

- Requirement analysis

- Understanding banking workflow

- Deciding Agile sprint structure

- Selecting technologies (Java, MySQL)

- Database schema planning

Deliverables:

- Project plan

- Initial ER diagram

- Agile backlog created

📅 Day 2 – 7 January 2026

Activities:

- MySQL installation and configuration

- Database creation

- Tables designed:

  - Users

  - Admins

  - Accounts

  - Transactions

- Primary & foreign key setup

Deliverables:

- Working database schema

- SQL scripts

📅 Day 3 – 8 January 2026

Activities:

- Java project setup

- JDBC configuration

- Database connectivity testing

- Exception handling implementation

Deliverables:

- Java-MySQL connection established

- Base project structure

📅 Day 4 – 9 January 2026

Activities:

- User registration module

- User login module

- Password validation

- Admin registration and login

Deliverables:

- Secure authentication modules

- Input validation logic

📅 Day 5 – 10 January 2026

Activities:

- Check balance functionality

- Get account balance logic

- SQL queries for fetching balance

Deliverables:

- Balance enquiry module

- Tested queries

📅 Day 6 – 11 January 2026

Activities:

- Add money functionality

- Update balance logic

- Transaction logging

Deliverables:

- Deposit module

- Updated transaction table

📅 Day 7 – 12 January 2026

Activities:

- Transfer money between accounts

- Validation (sufficient balance, account existence)

- Transaction rollback handling

Deliverables:

- Fund transfer module

- Atomic transaction handling

📅 Day 8 – 13 January 2026

Activities:

- Final testing

- Bug fixing

- Code optimization

- Documentation preparation

- Agile sprint review & retrospective

Deliverables:

- Fully working banking backend

- Final project documentation

7️⃣ Sprint Review Summary

Completed Features:

✔ User & Admin Authentication
✔ Balance Check
✔ Add Money
✔ Transfer Money
✔ MySQL Database Integration

Pending Enhancements:

- Frontend UI

- OTP verification

- Transaction history UI

8️⃣ Sprint Retrospective

What Went Well:

- Clean modular Java code

- Successful database integration

- Timely completion of features

What Can Be Improved:

- Better UI integration

- Advanced security features

Action Items:

- Implement frontend

- Add REST APIs

- Improve validation

9️⃣ Conclusion

This Agile-based Banking Application successfully demonstrates:

- Practical Agile implementation

- Secure backend development

- Real-world banking operations using Java & MySQL